Internal Document RAG Chatbot - R&D Documentation

Project Start Date: 27 May 2026

Target Completion Date: 09 July 2026

Working Schedule: Monday to Friday, 2:00 PM – 6:00 PM (4 hours per working day)

1. Summary

The Internal Document RAG Chatbot is an AI-powered document search and question-answering system designed to help users retrieve information from uploaded PDF and TXT documents. The system combines semantic search, document metadata, and grounded answer generation to provide source-backed responses with page-level citations.

2. Project Scope

Upload and process PDF/TXT documents

Extract and preprocess document text with page tracking

Apply recursive semantic-preserving chunking with overlap

Enrich each chunk with metadata (source_file, page_number, chunk_id, document_type)

Generate embeddings for semantic retrieval

Store embeddings and metadata in ChromaDB vector database

Accept user questions through Streamlit UI

Retrieve top relevant chunks using vector similarity search

Apply strict prompt grounding to reduce hallucination (context-only answering)

Generate grounded answers using Gemini API

Display answer with page-level source citations

- Architecture Diagram

4. Technology Stack

| Component | Technology |
| --- | --- |
| Frontend | Streamlit |
| Backend | Python (Streamlit handles backend) |
| PDF Extraction | PyMuPDF |
| Chunking | RecursiveCharacterTextSplitter |
| Metadata Layer | ChromaDB metadata fields |
| Embeddings | multi-qa-MiniLM-L6-cos-v1 |
| Vector Database | ChromaDB |
| Prompt Grounding | Custom prompt template |
| LLM | Gemini API |
| Framework | LangChain |

Note: FastAPI has been excluded from the initial implementation as Streamlit and Python modules are sufficient for the current project scope. FastAPI can be introduced in future if external API exposure or multi-client integrations are required.

5. Future Enhancements

Conversation memory for contextual multi-turn chat sessions

Structured Table Extraction using pdfplumber / PyMuPDF / Camelot

Multimodal RAG support for images, diagrams, and captions

- Effort & Timeline Estimation

- Step 1: R&D, Architecture Planning & Requirement Analysis

- Scope

- * Understand RAG architecture and workflow

- * Analyze embeddings, vector databases, and retrieval pipelines

- * Finalize technology stack

- * Design metadata schema

- * Prepare architecture and SDLC documentation

- Timeline : 27 May 2026 – 05 June 2026 (9 Working Days)

- Task Breakdown

- RAG architecture research – 27 May 2026

- Research paper analysis – 28 May 2026

- Technology stack finalization – 29 May 2026

- Metadata schema planning – 01 June 2026

- SDLC planning and documentation – 02 June 2026

- Architecture review and validation – 03-05 June 2026

- Deliverables

- * Finalized architecture

- * Technology stack selection

- * Metadata schema design

- * R&D documentation

- Completion Target

- 05 June 2026

- Step 2: Environment Setup & Project Initialization

- Scope

- * Setup development environment

- * Configure Streamlit

- * Configure Gemini API

- * Create project structure

- Timeline : 08 June 2026 – 09 June 2026 (2 Working Days)

- Task Breakdown

- Python virtual environment setup – 08 June 2026

- Dependency installation – 08 June 2026

- Streamlit project setup – 09 June 2026

- Gemini API configuration – 09 June 2026

- Environment & API integration validation testing – 09 June 2026

- Deliverables

- * Working development environment

- * Configured project structure

- * API setup completed

- Completion Target

- 09 June 2026

- Step 3: Document Upload & Text Extraction Pipeline

- Scope

- * Implement PDF/TXT upload functionality

- * Integrate PyMuPDF extraction

- * Extract page-level content

- * Validate extracted text

- Timeline : 10 June 2026 – 12 June 2026 (3 Working Days)

- Task Breakdown

- File upload module development – 10 June 2026

- PDF extraction using PyMuPDF – 10 June 2026

- TXT file handling – 11 June 2026

- Page tracking integration – 12 June 2026

- Extraction validation and testing – 12 June 2026

- Deliverables

- * Working upload pipeline

- * Page-aware text extraction system

- Completion Target

- 12 June 2026

- Step 4: Chunking & Metadata Enrichment Pipeline

- Scope

- * Implement recursive semantic-preserving chunking

- * Configure chunk overlap

- * Generate metadata

- * Validate chunk quality

- Timeline : 15 June 2026 – 17 June 2026 (3 Working Days)

- Task Breakdown

- RecursiveCharacterTextSplitter implementation – 15 June 2026

- Chunk size and overlap tuning – 16 June 2026

- Metadata integration (source, page, chunk id) – 17 June 2026

- Chunk validation and semantic continuity testing – 17 June 2026

- Deliverables

- * Recursive chunking pipeline

- * Metadata-aware chunk storage

- Completion Target

- 17 June 2026

- Step 5: Embedding Generation & Vector Database Integration

- Scope

- * Generate embeddings

- * Store vectors in ChromaDB

- * Persist embeddings with metadata

- Timeline : 18 June 2026 – 22 June 2026 (3 Working Days)

- Task Breakdown

- multi-qa-MiniLM-L6-cos-v1 integration – 18 June 2026

- Embedding generation pipeline – 19 June 2026

- ChromaDB integration – 22 June 2026

- Metadata persistence validation – 22 June 2026

- Embedding quality validation – 22 June 2026

- Deliverables

- * Embedding pipeline

- * ChromaDB integration

- * Persistent vector storage

- Completion Target

- 22 June 2026

- Step 6: Retrieval Pipeline & Semantic Search

- Scope

- * Generate question embeddings

- * Retrieve top-k relevant chunks

- * Implement semantic search

- Timeline : 23 June 2026 – 25 June 2026 (3 Working Days)

- Task Breakdown

- Question embedding generation – 23 June 2026

- Similarity search implementation – 23 June 2026

- Top-k retrieval implementation – 24 June 2026

- Retrieval validation – 25 June 2026

- Retrieval accuracy testing – 25 June 2026

- Deliverables

- * Semantic retrieval system

- * Metadata-aware search pipeline

- Completion Target

- 25 June 2026

- Step 7: Prompt Grounding & Gemini API Integration

- Scope

- * Create grounded prompts

- * Integrate Gemini API

- * Generate context-grounded answers

- Timeline : 26 June 2026 – 29 June 2026 (2 Working Days)

- Task Breakdown

- Prompt template creation – 26 June 2026

- Grounding rule implementation – 26 June 2026

- Gemini API integration – 29 June 2026

- Response validation – 29 June 2026

- Grounded response validation – 29 June 2026

- Deliverables

- * Grounded prompt pipeline

- * Gemini-powered answer generation

- Completion Target

- 29 June 2026

- Step 8: Citation Rendering & Streamlit UI

- Scope

- * Build chatbot interface

- * Display source citations

- * Display retrieved source chunks

- Timeline : 30 June 2026 – 06 July 2026 (3 Working Days)

- Task Breakdown

- Chat interface implementation – 30 June 2026

- Upload panel integration – 30 June 2026

- Source citation rendering – 01 July 2026

- Source chunk display – 01 July 2026

- UI testing and improvements – 06 July 2026

- Deliverables

- * Functional chatbot UI

- * Citation-aware frontend

- Completion Target

- 06 July 2026

- Step 9: Testing, Debugging & Final Optimization

- Scope

- * Validate complete workflow

- * Fix issues

- * Optimize performance

- Timeline : 07 July 2026 – 09 July 2026 (3 Working Days)

- Task Breakdown

- End-to-end workflow testing – 07 July 2026

- Retrieval accuracy validation – 07 July 2026

- Hallucination guard testing –08 July 2026

- Bug fixing and cleanup – 08 July 2026

- Answer quality validation report preparation – 09 July 2026

- Final project validation – 09 July 2026

- Deliverables

- * Stable working prototype

- * Optimized RAG workflow

- * Final validated system

- * Answer quality validation report

- Completion Target

- 09 July 2026

7. UI Layout

The application uses a three-zone Streamlit layout, mapped directly to the project scope.

Left sidebar: Document uploader; list of ingested documents with per-file chunk counts; total chunks metric; settings (top-k chunks, LLM temperature); GOOGLE_API_KEY status.

Center (chat window): Past chat turns rendered as user / assistant message bubbles. Each turn carries a collapsed inline expander listing the sources used for that specific answer.

Bottom (source references panel): Persistent panel showing the latest answer's retrieved chunks as cards laid out two per row. Each card displays the marker [#N], source_file, page_number, distance score, and a 'Show chunk text' expander that reveals the full chunk and chunk_id.

Chat input: Streamlit chat_input docked at the bottom of the page for submitting new questions.

Mockup:

+----------------+----------------------------------------+

|   Documents    |             Chat Window                |

|                |                                        |

|   PDF 1        |   User Question                        |

|   PDF 2        |                                        |

|   PDF 3        |   AI Answer with [#N] citations        |

|                |                                        |

+----------------+----------------------------------------+

|              Source References (last answer)            |

+---------------------------------------------------------+

8. Error Handling

Each error case raises a typed exception in the document loader and is surfaced to the user with a clear UI message. The system behavior (skip / reject / no LLM call) is fixed per case; users may re-submit manually but there is no automatic retry.

Corrupted PDF

Behavior: File skipped; ingestion continues with the remaining files.

Message shown: "<filename> appears corrupted — skipped"

Encrypted PDF

Behavior: File skipped; ingestion continues with the remaining files.

Message shown: "<filename> is password-protected — skipped"

Unsupported file type

Behavior: Upload rejected before the file is saved to disk.

Message shown: "Unsupported file type: <ext>. Supported: ['.pdf', '.txt']"

File too large

Behavior: Upload rejected before the file is saved to disk (limit 50 MB).

Message shown: "<filename> is <size> MB — limit is 50 MB"

Empty PDF / no extractable text

Behavior: File skipped with a warning (OCR is out of scope for this version).

Message shown: "No extractable text found in <filename>. This may be a scanned / image-only PDF."

Empty TXT

Behavior: File skipped with a warning.

Message shown: "<filename> is empty"

Duplicate upload

Behavior: Duplicate uploads are detected using a SHA-256 file hash generated from the document content. If the same document is uploaded again, ingestion is skipped and existing records are reused.

Message shown: "This document has already been uploaded. Existing data will be reused."

Gemini API failure

Behavior: Error message shown inside the assistant message bubble; the question is not retried automatically.

Message shown: "Gemini call failed: <error>"

Missing GOOGLE_API_KEY

Behavior: Sidebar banner shown; no LLM call is made until the key is set.

Message shown: "GOOGLE_API_KEY not set — add it to .env to enable answers"

No relevant answer found

Behavior: Before sending the retrieved context to Gemini, the system performs a retrieval relevance check based on similarity scores. If no retrieved chunks meet the minimum relevance threshold, the Gemini API is not called.

Message shown: "The document does not contain sufficient information."

Empty vector store (question asked before any ingestion)

Behavior: No LLM call is made; the user is asked to ingest documents first.

Message shown: "Ingest some documents first — the vector DB is empty"

9. Answer Quality Validation

Answers generated by the chatbot are validated by manual comparison against the source documents, using the page-level citations the system surfaces. Validation is performed during Step 9 and during stakeholder review; it is also expected as a continuous check by every reviewer.

Citation traceability: Every grounded answer carries [#N] markers tied to the cards in the bottom Source References panel. For each cited chunk, the reviewer opens the named source_file at the listed page_number and confirms the cited text is present and supports the answer.

Fact-level spot checks: A predefined evaluation set is used (single-doc recall, cross-document, numeric / date precision, tricky overlapping concepts). For each question the reviewer records: correct answer text Y/N, correct citation source Y/N, correct page number Y/N.

Hallucination guard checks: Questions whose answer is not in any ingested document are asked deliberately. The system must reply exactly 'The document does not contain sufficient information.' - any fabricated content is logged as a defect.

Retrieval quality: The reviewer inspects the distance scores in the source cards. A retrieved chunk with a distance score noticeably higher than its peers is flagged as a likely irrelevant hit and reviewed in context.

Edge case verification: Corrupted PDF, oversized upload, empty PDF, duplicate upload, missing GOOGLE_API_KEY, and Gemini API failure are exercised explicitly and the resulting UI message is captured.

Pass criteria: A test run passes when (a) all factual-recall questions are answered correctly with the right source and page, (b) all hallucination-guard questions are refused with the exact refusal phrase, and (c) every error-handling case produces its expected UI message.

Evaluation Question Set

A small evaluation set executed during Step 9 testing. The tester fills in 'Actual Answer' and 'Pass/Fail' per row and the completed table becomes the Answer Quality Validation Report deliverable.

| # | Question | Expected Answer | Expected Source | Expected Page | Actual Answer | Pass / Fail | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | How many PTO days do I get per year? | 22 working days | employee_handbook.txt | 1 |  |  |  |
| 2 | What is the minimum password length? | 14 characters | security_policy.txt | 1 |  |  |  |
| 3 | When is Atlas 3.5 releasing? | 15 July 2026 | product_atlas_specs.txt, q2_planning_meeting_notes.txt | 1 |  |  |  |
| 4 | Who chaired the Q2 planning meeting? | Priya Raman | q2_planning_meeting_notes.txt | 1 |  |  |  |
| 5 | On what date was Atlas 3.4 released? | 28 February 2026 | product_atlas_specs.txt | 1 |  |  |  |
| 6 | Can I work fully remote if I live near the office? | No - requires home base more than 80 km from the nearest office | employee_handbook.txt | 1 |  |  |  |
| 7 | Who is the CEO of Nexotech? | "The document does not contain sufficient information." | (hallucination guard - not in any document) | — |  |  |  |
| 8 | What is the WiFi password in the Bangalore office? | "The document does not contain sufficient information." | (hallucination guard - not in any document) | — |  |  |  |

10. Final Deliverables

End-of-project artefacts handed over together as the project package:

Source code: Complete Python project under rag_chatbot_project/ (app modules, Streamlit entry main.py, configuration).

README.md: Setup, run, and test instructions, including the required .env GOOGLE_API_KEY entry.

Sample documents: Four representative internal documents under sample_docs/ for exercising ingestion and retrieval (employee_handbook.txt, product_atlas_specs.txt, security_policy.txt, q2_planning_meeting_notes.txt).

Validation Sheet:Manual validation results covering retrieval accuracy, citations, hallucination checks, and error handling scenarios.

Answer quality validation report: The Evaluation Question Set table in section 10, completed with actual answers and pass/fail per row, taken during Step 9 testing.

R&D documentation: This document - architecture, scope, plan, error handling, UI layout, validation process, and deliverables list.